On 09-09-17, 09-10-17, and 09-11-17, hurricane Irma passed over the area. Due to the extensive damage and debris on the ground, Gerhard suggested that we use the week of 09-11-17 thru 09-15-17 for clean up & skip regular maintenance. Maintenance will resume on 09-18-17 along with some minor debris clean up.

The arbor crew is scheduled to be on site for three days for major tree work. The tentative schedule is for 09-21-17, 09-22-17, & 09-25-17.

Debris clean up was performed by the maintenance crew on 09-12-17 thru 09-16-17.

Please see next section of report for Property Inspection sheets.

Keith Gamble